| ORDER FOR REFUND OF SECURITY DEPOSIT [RWMF 119] |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1. Name of Contractor: |  | Yashaswini Enterprises |  |  |
| 2. Amount of Deposit: ₹ |  |  |  | 33470 |
| 3. Name of Work: Elect work in 20 Nos Qtr for Nursing and Ministerial staff at MBGH Campus Udaipur |  |  |  |  |
| 4. Agreement No.: |  |  |  | 07/2020-21 |
| 5. Reference for granting refunds: |  |  |  |  |
| 6. Date of Commencement: |  |  |  | 19/06/2020 |
| 7. Stipulated date of Completion: |  |  |  | 18/12/2021 |
| 8. Actual Date of Completion: |  |  |  | 18/05/2022 |
| 9. MB No.: |  |  |  |  |
| 10. Date of Payment of final bill: |  |  |  |  |
| 11. Date of Expiry of 3/6 months/DLP: |  |  |  | 17/05/2027 |
| 12. Was work satisfactory: |  |  |  | Yes |
| 13. Any tools outstanding against contractor: |  |  |  | Nil |
| 14. Any recovery due from contractor after payment of final bill: |  |  |  | Nil |
| 15. Extension of time limit sanctioned vide |  |  |  |  |
| 16. Assistant Engineer Signature's Recommending refund |  |  |  |  |
| 17. Accountant's Remarks |  |  |  |  |
| 18. Details of Security Deposit |  |  |  |  |
| Bill Num |  | MB No. | Ded. Type | Amount (₹) |
| Voucher No.- 67334 Date 14/03/2022 |  |  | SD | 9006 |
| Voucher No.- 71802 Date 28/03/2022 |  |  | SD | 10400 |
| Voucher No.- 62492 Date 24/02/2022 |  |  | SD | 14064 |
| Total: |  |  |  | 33470 |
| Certified That:- |  |  |  |  |
| 1. The Work has been completed as per G-schedule. |  |  |  |  |
| 2. The work has been inspected by the undersigned as on __________ and it stood satisfactory. |  |  |  |  |
| 3. No defect found during DLP Period. |  |  |  |  |
| 4. The final time extension granted upto __________ with/without compensation by the competent authority. |  |  |  |  |
| 5. The defects pointed out by higher/authorized authorities during inspection etc. have been removed by the contractor and compliance has been done. |  |  |  |  |
| Divisional Accountant |  | Assistant Engineer |  | Executive Engineer |
|  |  |  |  | PWD Electric Div.- Udaipur |